ENTERPRISE B2B SUPPLY CHAIN PLATFORM

Complete End-to-End Build Roadmap

.NET 10 · Angular 19 · SQL Server 2022 · RabbitMQ · Redis · Docker

| Backend | Frontend | Messaging | DevOps | DB & Cache |
| --- | --- | --- | --- | --- |
| .NET 10 (LTS) C# 14 EF Core 10 MediatR 12 Ocelot Gateway | Angular 19 NgRx 19 Ang. Material Chart.js RxJS 7.8 | RabbitMQ 4.1 Outbox Pattern Saga Pattern DLQ Recovery | Docker 27 GitHub Actions SonarQube Hangfire Serilog | SQL Server 2022 Redis 7.4 6 Databases One per service |

5 Roles  ·  6 Microservices  ·  9-Stage Order Lifecycle  ·  14 Event Types

Estimated Build Time: 12–16 Weeks (Solo Dev) | 6–8 Weeks (Team of 3)

# 1. PROJECT OVERVIEW & BUSINESS CONTEXT

This platform digitizes the complete wholesale distribution lifecycle — from dealer registration through bulk ordering, warehouse processing, logistics dispatch via the Saga Pattern, live GPS tracking, and automated GST invoice generation. It is built on a production-grade microservices architecture using .NET 10 and Angular 19.

## 1.1 Problem Statement

- Manufacturers dealing with dealers via phone calls, WhatsApp, and manual Excel sheets

- Order duplication, stock discrepancies, zero delivery visibility

- No systematic delay communication erodes dealer trust

- Monolithic backends cannot isolate failures or scale independently per domain

- Naive implementations lose events silently when a crash occurs between DB commit and message publish

## 1.2 Core Business Objectives

| Objective | Description |
| --- | --- |
| Unified Dealer Portal | Self-register, browse live stock with Redis caching, place bulk orders from Angular 19 portal |
| Zero-Loss Events | Transactional Outbox Pattern guarantees every state change is published — no silent drops |
| Atomic Dispatch via Saga | Multi-step dispatch across Order, Inventory, Logistics, Notification — succeeds or compensates cleanly |
| Live Tracking | Real-time GPS via Redis. Proactive SLA breach alerts via Hangfire before deadline is missed |
| GST Invoice Automation | QuestPDF auto-generates compliant PDF invoices on order closure — emailed within minutes |
| Credit Limit Management | Orders exceeding limit auto-held for Admin approval — relationship preserved, never silently rejected |
| Idempotency Throughout | Every endpoint and consumer checks for duplicates — safe to retry at any layer |

# 2. USER ROLES & PORTALS

The platform has 5 distinct user roles, each with a dedicated Angular portal, JWT permission claims, and data visibility enforced at 3 layers: Gateway (JWT role validation), Service (policy-based auth), and EF Core (global query filters).

| Role | Portal | Key Responsibilities |
| --- | --- | --- |

### Role Details

| Super Admin | Admin Portal (Port 5000/admin) | Catalog management, dealer approvals, credit limits, analytics dashboard (Chart.js), DLQ monitor, notification template editor, service health dashboard, dead outbox replay |
| --- | --- | --- |

| Dealer / Wholesaler | Dealer Portal (Port 5000/dealer) | Self-register with GST/trade license, browse live catalog with Redis-cached stock, place bulk orders, live GPS tracking every 30s, download GST invoices, Notify Me for out-of-stock products |
| --- | --- | --- |

| Warehouse Manager | Warehouse Portal (Port 5000/warehouse) | Real-time order queue (Redis-refreshed every 10s), verify physical stock, mark Ready for Dispatch, log restocks, process return requests, approve/reject returns |
| --- | --- | --- |

| Logistics Manager | Logistics Portal (Port 5000/logistics) | View ReadyForDispatch orders, assign delivery agents + vehicles, monitor fleet status, view SLA-at-risk orders (< 20% window remaining), agent performance reports |
| --- | --- | --- |

| Delivery Agent | Agent Portal — Mobile-First (Port 5000/agent) | View today's assigned orders, update delivery status at each stage (Picked Up → In Transit → Out for Delivery → Approaching → Delivered), report delivery exceptions, GPS coordinates sent on each update |
| --- | --- | --- |

## 2.1 Permission Enforcement — 3-Layer Model

| Layer | Mechanism | What It Does |
| --- | --- | --- |
| Layer 1: Gateway | Ocelot JWT Validation | Validates token signature, checks Redis revoked:tokens set, injects X-User-Id / X-User-Roles / X-Dealer-Id headers |
| Layer 2: Service | Policy-Based Authorization | [Authorize(Policy="DealerOnly")] on each controller action. Reads injected X-User-Roles header |
| Layer 3: Data | EF Core Global Query Filters | HasQueryFilter(e => e.DealerId == currentUser.DealerId) — dealer can never see another dealer's data even if query misses a WHERE clause |

# 3. SYSTEM ARCHITECTURE — 6 MICROSERVICES

Every microservice owns its own isolated SQL Server 2022 database. No service connects to another service's database directly. All cross-service communication flows through RabbitMQ. A single Ocelot Gateway is the only public entry point.

| Service | Port | Database | Pattern | Core Responsibility |
| --- | --- | --- | --- | --- |
| Identity & Auth Service | 8001 | IdentityDB | JWT Issuer | Dealer registration, Admin approval, JWT issuance (15-min tokens), OTP reset, role management |
| Catalog & Inventory Service | 8002 | InventoryDB | CQRS + Redis | Product catalog, real-time stock, soft-lock (Redis TTL 30 min), Notify Me subscriptions, restock events |
| Order Service | 8003 | OrderDB | CQRS Core + Outbox | Full order lifecycle, credit check, state machine (8 statuses), Outbox Pattern, return requests, snapshot pricing |
| Logistics & Tracking Service | 8004 | LogisticsDB | Saga Participant | Agent/vehicle assignment, GPS tracking (Redis only per ping), SLA monitoring (Hangfire), Saga coordinator |
| Payment & Invoice Service | 8005 | PaymentDB | Saga Trigger + Finance | Credit limit management, QuestPDF GST invoice generation (IGST/CGST+SGST), Saga orchestration |
| Notification Service | 8006 | NotificationDB | Pure Event Consumer | Email dispatch for all 14 business events, Scriban template rendering, notification audit log |

## 3.1 The Four Enterprise Pillars

| Pattern | Failure It Prevents | Business Guarantee |
| --- | --- | --- |
| Transactional Outbox | Server crash between SQL commit and RabbitMQ publish silently loses an order event | Every domain event is guaranteed to be delivered exactly once after the business operation commits |
| Consumer Idempotency (Redis SETNX) | RabbitMQ re-delivers a message after consumer crash — causes double stock deduction, double invoice | Every event processed exactly once regardless of how many times RabbitMQ delivers it |
| Saga (Choreography) | Dispatch flow partially completes — stock deducted but agent assignment fails — inventory permanently corrupted | Dispatch flow either completes all 3 steps or compensates all completed steps — no partial state |
| CQRS + Redis Cache | Catalog browse queries hit SQL Server on every dealer request — DB becomes bottleneck under load | Catalog reads served from Redis in < 20ms; SQL Server handles only writes |

# 4. ORDER LIFECYCLE — 9 STAGES

Every stage is driven by domain events published to RabbitMQ, not by synchronous service chains. Each stage can fail independently and be recovered without affecting others.

| # | Stage | Services Involved | Key Actions & Events |
| --- | --- | --- | --- |
| 1 | Dealer Registration & Approval | Identity Service | Self-register (GST, trade license) → status Pending → Admin reviews → Approves → DealerApproved event → Welcome email with credentials |
| 2 | Catalog Browsing (CQRS Query) | Catalog Service + Redis | JWT via Gateway → CachingBehavior checks Redis (TTL 5 min) → cache miss → SQL read → cache fill → ProductListDto with AvailableStock (computed column) |
| 3 | Bulk Order Placement (CQRS + Outbox) | Order + Payment + Catalog | Angular generates UUID Idempotency-Key → CreateOrderCommand → FluentValidation → sync credit check → EF Core transaction: Order + OutboxMessage → Hangfire polls → RabbitMQ → Catalog soft-locks stock in Redis (30-min TTL) |
| 4 | Credit Hold & Admin Approval | Order + Payment | If order > credit limit → status OnHold → AdminApprovalRequired event → Admin approves (→ Processing) or rejects (→ Cancelled with reason email) |
| 5 | Warehouse Processing | Order + Catalog | Warehouse dashboard from Redis (10s refresh) → Mark Ready for Dispatch → UpdateOrderStatusCommand → OrderReadyForDispatch event → soft-lock converts to hard SQL deduction |
| 6 | Logistics Assignment (Saga) | Logistics + Inventory + Notification + Order | SAGA: Step 1 assign agent → AgentAssigned event → Step 2 hard-deduct stock → Step 3 notify dealer with agent details → Step 4 order → InTransit. If fails: compensation events roll back all steps |
| 7 | Live Delivery Tracking | Logistics + Redis + Hangfire | Agent updates GPS → Redis SET tracking:{orderId}:latest (no SQL per ping) → Dealer polls every 30s → served from Redis < 5ms. Hangfire SlaMonitorJob every 5 min — < 20% window → proactive alert |
| 8 | Delivery & Invoice Generation | Logistics + Order + Payment + Notification | Agent clicks Delivered → OrderDelivered event → Order closes → Payment calculates GST (IGST for interstate / CGST+SGST for intrastate) → QuestPDF generates PDF → InvoiceGenerated event → email with attachment |
| 9 | Returns & Disputes | Order + Catalog + Notification | Dealer raises return within 48h → Warehouse reviews → Approves (stock reinstated in InventoryDB, restock notifications sent to subscribers) or Rejects |

## 4.1 Order Status State Machine

| Status | Trigger | Outbox Event | Allowed Transitions |
| --- | --- | --- | --- |
| Placed | Dealer submits CreateOrderCommand | OrderPlaced | Processing, OnHold, Cancelled |
| OnHold | Credit limit exceeded | AdminApprovalRequired | Processing (approve), Cancelled (reject) |
| Processing | Admin approves or credit passed | OrderApproved | ReadyForDispatch |
| ReadyForDispatch | Warehouse marks ready | OrderReadyForDispatch | InTransit |
| InTransit | Saga Step 5: StockDeducted confirmed | OrderInTransit | Delivered, Exception |
| Exception | Agent reports issue | DeliveryException | InTransit (when resolved) |
| Delivered | Agent clicks Delivered | OrderDelivered | Closed, ReturnRequested |
| ReturnRequested | Dealer raises dispute within 48h | ReturnRequested | ReturnApproved, ReturnRejected |
| Closed | Invoice generated and confirmed | OrderClosed | Terminal state |
| Cancelled | Admin rejects / Saga compensation | OrderCancelled | Terminal state |

# 5. BACKEND BUILD ROADMAP — PHASE BY PHASE

Build order: Foundation → Shared Infrastructure → Service by Service → Integration. Each phase builds on the previous. Do NOT skip the foundation phases — they eliminate rework.

PHASE 1 Foundation & Solution Setup ⏱ Days 1–4

### 1.1 Solution Structure

- Create Visual Studio solution: SupplyChainPlatform.sln

- Create solution folders: Services/, Infrastructure/, Tests/

- For EACH of the 6 services, create 4 projects following Clean Architecture:

  - ServiceName.Domain (no NuGet dependencies — pure C#)

  - ServiceName.Application (MediatR + FluentValidation only)

  - ServiceName.Infrastructure (EF Core, Redis, RabbitMQ)

  - ServiceName.API (ASP.NET Core controllers, Program.cs)

- Create shared NuGet package projects: SharedKernel (base entities, value objects, domain events)

### 1.2 Docker Compose Setup

- Create docker-compose.yml with all containers: sqlserver, rabbitmq:4.1-management, redis:7.4-alpine, 6 service images, ocelot-gateway

- Create .env.example with all required environment variables (never commit actual values)

- Create docker-compose.override.yml for local development port overrides

- Test: docker compose up -d → verify all containers healthy

### 1.3 Shared Infrastructure NuGet Setup

- Install packages: MediatR 12, FluentValidation 11, Serilog 4, Hangfire 1.8, QuestPDF 2024, StackExchange.Redis 2.8, RabbitMQ.Client 7.2, Swashbuckle 7

- Create global.json to pin .NET SDK version to 10.0

PHASE 2 Shared Patterns & Infrastructure ⏱ Days 5–10

### 2.1 MediatR Pipeline Behaviors (Application Layer — Shared)

- LoggingBehavior<TRequest, TResponse> — logs request type, elapsed time, success/failure via Serilog

- ValidationBehavior<TRequest, TResponse> — runs FluentValidation validators, returns 400 ProblemDetails on failure

- TransactionBehavior<TRequest, TResponse> — wraps handler in EF Core transaction, atomically commits business entity + OutboxMessage, rolls back on exception

- CachingBehavior<TRequest, TResponse> — checks Redis before dispatch for queries implementing ICacheableQuery, stores result on cache miss

- IdempotencyBehavior<TRequest, TResponse> — checks Redis for Idempotency-Key before executing commands implementing IIdempotentCommand

- AuditBehavior<TRequest, TResponse> — records before/after state snapshot to audit log after successful commit

Pipeline execution order: Logging → Idempotency → Validation → Transaction → Caching → Handler

### 2.2 Outbox Pattern Infrastructure (Shared)

- Create OutboxMessage entity with: MessageId (GUID PK), EventType, Payload (JSON), Status (Pending/Published/Failed), CreatedAt, PublishedAt, RetryCount, Error

- Create IOutboxRepository interface in Application layer

- Implement OutboxRepository in Infrastructure using EF Core

- Implement OutboxPollerJob in Hangfire — runs every 2 seconds:

  - SELECT TOP 50 WHERE Status = 'Pending' ORDER BY CreatedAt ASC

  - Publish to RabbitMQ Topic Exchange 'supplychain.domain.events' with publisher confirms

  - On ACK: mark Status = Published, set PublishedAt

  - On NACK: increment RetryCount, exponential backoff (30s, 5min, 30min)

  - At RetryCount >= 3: move to DeadOutboxMessages table

- Create DeadOutboxMessages table with same schema + FailedReason column

### 2.3 Idempotency Infrastructure

- HTTP Level: Create IdempotencyMiddleware — checks Redis key idempotency:{userId}:{idempotency-key} (TTL 24h). Returns cached response on hit, stores response on miss

- RabbitMQ Level: Create IdempotencyChecker — SETNX consumed:{messageId} (TTL 48h) before processing any message. Return false → ack and skip

- Financial Level: SHA256(OrderId + DealerId + 'invoice-generation') stored as IdempotencyKey in Invoices table

### 2.4 RabbitMQ Infrastructure

- Create RabbitMQ connection factory with retry policy (Polly)

- Declare Topic Exchange: 'supplychain.domain.events'

- Declare all durable queues with Dead Letter Exchange arguments

- Create base RabbitMqConsumer<T> abstract class with idempotency check built-in

- Enable publisher confirms on all channels

### 2.5 Redis Infrastructure

- Create ICacheService interface: GetAsync<T>, SetAsync<T>, DeleteAsync, SetIfNotExistsAsync (SETNX)

- Implement RedisCacheService using StackExchange.Redis

- Document all Redis key naming conventions (see Section 3 — Redis Key Patterns)

### 2.6 Ocelot API Gateway

- Create OcelotGateway project (ASP.NET Core Minimal API)

- Configure ocelot.json with all 10 route groups (see API Reference — route table)

- JWT validation: validate HS256 signature, check Redis revoked:tokens set for jti claim

- Inject validated claims as headers: X-User-Id, X-User-Roles, X-Dealer-Id, X-Correlation-Id

- Configure rate limiting per route (sliding window per user JWT sub)

- Implement /gateway/health endpoint that aggregates GET /health from all 6 services

PHASE 3 Identity & Auth Service (Port 8001) ⏱ Days 11–16

### Domain Layer

- User entity with: UserId, Email, PasswordHash, FullName, PhoneNumber, Role enum (Admin/Dealer/Warehouse/Logistics/Agent), Status enum (Pending/Active/Rejected/Suspended)

- DealerProfile value object: BusinessName, GstNumber (UQ), TradeLicenseNo, Address, City, State, PinCode, IsInterstate (bool)

- Domain events: DealerRegisteredEvent, DealerApprovedEvent, DealerRejectedEvent

- IUserRepository interface

### Application Layer

- Commands: RegisterDealerCommand (validates GST uniqueness + email uniqueness), LoginQuery (returns JWT), ApproveDealerCommand, RejectDealerCommand, ResetPasswordCommand, RefreshTokenCommand, LogoutCommand

- FluentValidation rules: password strength (min 8 chars, 1 uppercase, 1 number), GST format regex, phone format

- ITokenService interface: GenerateAccessToken(user), GenerateRefreshToken(), ValidateRefreshToken(token)

### Infrastructure Layer

- EF Core IdentityDB schema: Users, DealerProfiles, RefreshTokens, OtpRecords, OutboxMessages tables

- JwtTokenService: HMAC-SHA256, 15-minute access token, 7-day refresh token with rotation, jti claim for revocation

- PasswordHasher: PBKDF2 with SHA-256, 100,000 iterations, 16-byte salt (use ASP.NET Core Identity)

- RabbitMQ publisher for DealerRegistered, DealerApproved events via Outbox

### API Layer — Endpoints

- POST /api/auth/register — Public — Dealer self-registration

- POST /api/auth/login — Public — Returns JWT + HTTP-only refresh cookie

- POST /api/auth/refresh — Cookie — Refresh token rotation

- POST /api/auth/forgot-password — Public — 6-digit OTP via email

- POST /api/auth/reset-password — Public — Validate OTP hash, update password

- POST /api/auth/logout — Bearer JWT — Revoke jti in Redis

- GET /api/admin/dealers — Admin — Paginated dealer list

- GET /api/admin/dealers/{id} — Admin — Full dealer profile

- PUT /api/admin/dealers/{id}/approve — Admin — Trigger DealerApproved event

- PUT /api/admin/dealers/{id}/reject — Admin — Trigger DealerRejected event with reason

- PUT /api/admin/dealers/{id}/credit-limit — Admin — Update credit limit in PaymentDB via REST

- GET /api/users/profile — Any authenticated — Current user profile from JWT claims

- GET /health — Internal — SQL, Redis connectivity

PHASE 4 Catalog & Inventory Service (Port 8002) ⏱ Days 17–22

### Domain Layer

- Product entity: ProductId, SKU (UQ), Name, Description, CategoryId, UnitPrice, MinOrderQty, TotalStock, ReservedStock, AvailableStock (computed), IsActive, ImageUrl

- Category entity with self-referential ParentCategoryId for nested categories

- StockTransaction entity for full audit trail: TxId, ProductId, TransactionType (Restock/SoftLock/HardDeduct/ReleaseReserve/ReturnRestock), Quantity, ReferenceId (OrderId or BatchId)

- StockSubscription entity: DealerId + ProductId (unique constraint)

### CQRS Commands & Queries

- Commands: CreateProductCommand, UpdateProductCommand, DeactivateProductCommand, RestockProductCommand, SoftLockStockCommand (Redis only, no SQL), HardDeductStockCommand (Saga step — SQL deduction + Redis soft-lock removal)

- Queries (all use CachingBehavior): GetProductListQuery (TTL 5 min), GetProductDetailQuery (TTL 5 min), SearchProductsQuery (TTL 2 min, keyed by SHA256 of query string), GetStockLevelQuery (Admin/Warehouse — bypasses cache for real-time accuracy)

### Redis Key Patterns to Implement

- catalog:products:page:{n}:size:{s} — JSON, TTL 5 min — invalidated on any product write

- catalog:product:{productId} — JSON, TTL 5 min — invalidated on product update/deactivate

- catalog:search:{queryHash} — JSON, TTL 2 min — invalidated on matching product changes

- inventory:softlock:{productId}:{orderId} — int qty, TTL 30 min AUTO-EXPIRE (no cleanup job)

- inventory:available:{productId} — int, TTL 60 sec

### Events Published & Consumed

- Publishes: StockRestored (on restock), StockDeducted (Saga step — confirms hard deduction)

- Consumes: OrderPlaced (soft-lock stock), OrderCancelled (release soft-lock), AgentAssigned (trigger HardDeductStockCommand — Saga), AgentAssignmentFailed (release soft-lock — Saga compensation)

PHASE 5 Order Service (Port 8003) — CQRS Core ⏱ Days 23–30

### Domain Layer

- Order aggregate: OrderId, OrderNumber (format: ORD-YYYY-NNNNN), DealerId, Status (state machine with 10 statuses), TotalAmount, CreditHoldStatus, PaymentMode (COD/PrePaid), PlacedAt

- Rich domain methods (NOT anemic): Order.TransitionTo(newStatus) — validates state machine, throws InvalidOrderStateException on illegal transitions

- Order.AddLine(productId, productName, sku, qty, unitPrice) — validates MinOrderQty, creates OrderLine with snapshot pricing (ProductName, SKU, UnitPrice are FROZEN at order time)

- OrderLine: snapshot ProductName + SKU + UnitPrice — never updated even if catalog changes

- OrderStatusHistory: append-only immutable audit — HistoryId, OrderId, FromStatus, ToStatus, ChangedByUserId, ChangedByRole, ChangedAt (never updated)

- ReturnRequest: one per order max (unique constraint), 48-hour validity from delivery

### MediatR Pipeline — Full Stack

Execution order for ALL commands: LoggingBehavior → IdempotencyBehavior → ValidationBehavior → TransactionBehavior → AuditBehavior → Handler

- TransactionBehavior wraps: business entity write + OutboxMessage insert in ONE atomic EF Core transaction

- Queries only go through: LoggingBehavior → CachingBehavior → Handler (no transaction, no idempotency)

### Credit Check Flow

- Before CreateOrderCommand executes: synchronous GET /api/payment/dealers/{dealerId}/credit-check?amount=N

- If approved = true → continue with order placement

- If approved = false → set order.Status = OnHold → write AdminApprovalRequired OutboxMessage

### Key Events Published (via Outbox)

- OrderPlaced, OrderApproved, OrderCancelled, OrderReadyForDispatch, OrderInTransit, OrderClosed, AdminApprovalRequired, ReturnRequested

### Events Consumed

- AgentAssigned → update order status to InTransit (Saga Step 5)

- AgentAssignmentFailed → revert order to ReadyForDispatch (Saga compensation)

- OrderDelivered → close order (from Logistics Service)

PHASE 6 Logistics & Tracking Service (Port 8004) ⏱ Days 31–37

### Domain Layer

- DeliveryAgent: AgentId, UserId, FullName, Phone, LicenseNumber, Status (Available/Assigned/OffDuty), CurrentOrderId

- Vehicle: VehicleId, RegistrationNo (UQ), VehicleType, CapacityKg, Status (Available/InUse/Maintenance), AssignedAgentId

- Shipment: ShipmentId, OrderId (UQ), AgentId, VehicleId, Status, SlaDeadlineUtc, SlaAtRiskNotified (bool — prevents duplicate alerts), TotalDistanceKm, PickedUpAt, DeliveredAt

- TrackingEvent: permanent historical record per status update. Latest GPS ALWAYS in Redis, not SQL

### GPS Tracking Logic — Critical Implementation

- PUT /api/logistics/status/{orderId} from Delivery Agent:

  - Step 1: INSERT TrackingEvent to LogisticsDB (permanent history)

  - Step 2: REDIS SET tracking:{orderId}:latest = JSON({lat,lng,status,agentId,updatedAt}) — NO TTL (key exists until Delivered)

  - Step 3: UPDATE Shipment.Status in SQL

  - Step 4: Publish StatusUpdated event via Outbox

- GET /api/logistics/tracking/{orderId} — reads Redis only — returns in < 5ms — no SQL hit

### SLA Monitoring — Hangfire Job

- SlaMonitorJob runs every 5 minutes via Hangfire recurring job

- Query: SELECT shipments WHERE Status = 'InTransit' AND SlaAtRiskNotified = 0

- Calculate: ratio = remaining.TotalSeconds / totalWindow.TotalSeconds

- If ratio < 0.20: UPDATE SlaAtRiskNotified = 1, INSERT OutboxMessage {EventType = 'SLAAtRisk'}

- Notification Service consumes SLAAtRisk → sends proactive dealer delay alert

### Dispatch Saga — Agent Assignment

- Consumes OrderReadyForDispatch → SELECT available agent + vehicle from LogisticsDB

- Success path: Creates Shipment record → publishes AgentAssigned (Saga Step 2)

- Failure path (no available agent): Publishes AgentAssignmentFailed → triggers full Saga compensation across all 3 services

PHASE 7 Payment & Invoice Service (Port 8005) ⏱ Days 38–43

### Domain Layer

- DealerCreditAccount: AccountId, DealerId (UQ), CreditLimit (default 500,000), CurrentOutstanding, AvailableCredit (SQL computed column — always accurate)

- Invoice: InvoiceId, InvoiceNumber (INV-YYYY-NNNNN), OrderId (UQ), DealerId, IdempotencyKey (SHA256 — UQ constraint prevents duplicate invoices), Subtotal, GstType (IGST or CGST+SGST), GstRate, GstAmount, GrandTotal, PdfStoragePath

- InvoiceLine: snapshot of each OrderLine at invoice time — includes HsnCode for GST compliance

- PaymentRecord: tracks COD/PrePaid status, payment reference numbers

### GST Invoice Logic

- Read Dealer.IsInterstate flag from Identity Service (REST call)

- IsInterstate = true → apply IGST @ 18% on Subtotal

- IsInterstate = false → apply CGST @ 9% + SGST @ 9% on Subtotal

- Generate PDF using QuestPDF declarative layout API

- Store PDF file path in PaymentDB — serve for download via /api/payment/invoices/{id}/download

- Idempotency: check for existing Invoice with SHA256(OrderId + DealerId) before generating — return existing if found

### Credit Check Endpoint

- GET /api/payment/dealers/{dealerId}/credit-check?amount=N — synchronous, called by Order Service

- Response: { approved: bool, availableCredit: decimal, creditLimit: decimal, currentOutstanding: decimal }

- On order closure (consuming OrderDelivered): UPDATE CurrentOutstanding -= orderTotal

PHASE 8 Notification Service (Port 8006) ⏱ Days 44–48

### Architecture — Pure Event Consumer

- This service has NO write-side business logic and NO HTTP commands

- It ONLY consumes RabbitMQ events and sends emails

- Email templates stored in NotificationDB.EmailTemplates using Scriban syntax

- Admin can edit templates from Admin Portal — changes take effect on next email (no redeployment)

### All 14 Events → Email Mappings

| Event Consumed | Recipient | Email Content |
| --- | --- | --- |
| DealerRegistered | All Admins | New dealer pending approval — name, GST, business type |
| DealerApproved | Dealer | Welcome email — login URL, portal instructions, initial credit limit |
| DealerRejected | Dealer | Rejection email with admin-provided reason |
| OrderPlaced | Dealer | Order confirmation — number, items summary, estimated dispatch date |
| AdminApprovalRequired | All Admins | Order on hold — dealer name, order value, credit utilization |
| OrderApproved | Dealer | Order approved — expected dispatch timeline |
| OrderCancelled | Dealer | Cancellation confirmation with reason |
| StockRestored | Subscribed Dealers | Product back in stock — name, qty, SKU (per-product subscription) |
| AgentAssigned | Dealer | Dispatch confirmation — agent name, vehicle reg, contact phone |
| SLAAtRisk | Dealer | Proactive delay alert — current location, revised estimate, contact |
| DeliveryException | Dealer + Logistics Mgr | Delivery issue — breakdown or failed attempt — auto-action taken |
| OrderDelivered | Dealer | Delivery confirmation — timestamp, agent name |
| InvoiceGenerated | Dealer | GST invoice PDF attached — downloadable link also provided |
| PasswordResetRequested | User (any role) | 6-digit OTP — 15-minute validity |

# 6. FRONTEND BUILD ROADMAP — ANGULAR 19

Build the frontend AFTER all backend services are stable and tested. The Angular workspace has one project with 5 lazy-loaded feature modules. NgRx is used for Dealer and Admin portals. Remaining portals use local component state.

PHASE 9 Angular Workspace Setup & Core Module ⏱ Days 49–52

### 9.1 Workspace & Project Setup

- ng new supply-chain-platform --standalone --routing --style=scss

- Install: @angular/material@19, @ngrx/store@19, @ngrx/effects@19, @ngrx/entity@19, ng2-charts, chart.js, uuid

- Configure strict TypeScript (strict: true, noImplicitAny: true) — all API DTOs fully typed

- Set up Angular Material theme with custom color palette (primary: blue, accent: orange)

### 9.2 Core Module (Singletons — loaded once)

- auth.service.ts — Token storage (memory, NOT localStorage), login/logout, role check from JWT claims

- jwt.interceptor.ts — Attaches 'Authorization: Bearer {token}' to every HttpClient request

- error.interceptor.ts — 401 → redirect to login, 403 → access-denied toast, 429 → rate limit toast, 500 → global error toast

- idempotency.interceptor.ts — Generates UUID v4 Idempotency-Key on component init (NOT on click). Attaches to all POST/PUT/PATCH requests

- auth.guard.ts — canActivate: validates JWT, checks role claims, redirects to role-appropriate portal

- correlation-id.interceptor.ts — Attaches X-Correlation-Id header to all requests for distributed tracing

### 9.3 Shared Components

- DataTableComponent — reusable mat-table with pagination, sorting, filtering, loading skeleton

- StatusBadgeComponent — color-coded order status chips

- ConfirmDialogComponent — reusable Angular Material dialog

- ToastService — global snackbar notifications (success/error/warning/info)

- LoadingSpinnerComponent — global loading overlay

- OrderTimelineComponent — visual status history display

PHASE 10 Dealer Portal (NgRx State Management) ⏱ Days 53–62

### NgRx Store Structure

| Store Slice | State Shape | Key Actions & Effects |
| --- | --- | --- |
| CatalogState | { products, categories, loading, error, searchResults, selectedProduct } | LoadProducts → GET /api/products; SearchProducts; SelectProduct; SubscribeToProduct |
| OrdersState | { myOrders, activeOrder, trackingInfo, loading, filters } | PlaceOrder → POST /api/orders; LoadMyOrders; LoadTracking → GET /api/logistics/tracking/{id}; CancelOrder |
| AuthState | { currentUser, creditInfo, isAuthenticated, token } | Login → POST /api/auth/login; Logout; LoadProfile; RefreshToken (auto on 401) |
| UiState | { sidebarOpen, activeToasts, globalLoading, currentRoute } | ToggleSidebar; ShowToast; DismissToast (no HTTP — pure UI state) |

### Dealer Portal Components

- ProductListComponent — mat-table with category filter, search, available stock column, 'Notify Me' button for out-of-stock items

- ProductDetailComponent — full product info, add-to-cart, stock indicator

- PlaceOrderComponent — multi-item order form, real-time line total calculation, credit limit indicator, Idempotency-Key generated on ngOnInit

- OrderListComponent — NgRx selector with status filter, date range filter, pagination

- OrderDetailComponent — full order detail with line items + OrderTimeline component

- TrackingComponent — live GPS display (Angular Google Maps or Leaflet), 30s polling via RxJS interval operator

- InvoiceListComponent — list of all invoices with download button → GET /api/payment/invoices/{id}/download → PDF blob

- NotifyMeListComponent — manage stock subscriptions (subscribe/unsubscribe)

PHASE 11 Admin Portal (NgRx + Chart.js Dashboard) ⏱ Days 63–72

### Analytics Dashboard

- Daily Order Volume — Chart.js bar chart (ng2-charts) — data from Redis read models refreshed by event consumers

- Top 5 Dealers by Order Value — horizontal bar chart

- Most-Ordered Products — doughnut chart

- Delivery SLA Compliance % — gauge/line chart

- Pending Dealer Approvals Count — stat card with badge

- All dashboard data served from Redis read models — never hits SQL directly

### Admin Portal Modules

- DealerManagementComponent — paginated dealer list, approve/reject buttons, credit limit editor, dealer profile drawer

- CatalogManagementComponent — product CRUD form, image upload, category hierarchy management, deactivate product

- OrderManagementComponent — all orders across all dealers, status filter, credit-hold filter, bulk approve on-hold orders

- NotificationTemplateEditorComponent — load template by EventType, Scriban HTML editor (code editor component), live preview, save

- DLQMonitorComponent — dead outbox messages per service, error type distribution, Replay All / Replay Selected buttons

- ServiceHealthDashboard — polls /gateway/health every 60s, Green/Amber/Red indicator per service

- UserManagementComponent — create/edit Warehouse, Logistics, Agent accounts

PHASE 12 Warehouse, Logistics & Agent Portals ⏱ Days 73–80

### Warehouse Portal (Local Component State)

- OrderQueueComponent — shows Processing-status orders, refreshes via RxJS polling every 10s, 'Mark Ready for Dispatch' button → PUT /api/orders/{id}/ready-for-dispatch

- StockManagementComponent — restock form (productId + quantity), stock level table with real-time data (no cache — Admin/Warehouse bypass Redis)

- ReturnsQueueComponent — pending return requests with photo display, approve/reject with notes

### Logistics Portal (Local Component State)

- DispatchQueueComponent — ReadyForDispatch orders sorted by age, agent assignment form (select agent + vehicle from dropdowns)

- FleetManagementComponent — agent list with current status, vehicle list with capacity, status update controls

- SlaAtRiskComponent — real-time list of orders with < 20% SLA window — sorted by urgency

- AgentPerformanceReport — on-time %, exception rate, avg delivery time per agent

### Agent Portal — Mobile-First Responsive

- MyDeliveriesComponent — today's assigned orders as cards (not table), sorted by delivery priority

- UpdateStatusComponent — status dropdown, GPS capture via browser Geolocation API, notes field, large touch-friendly buttons

- ExceptionReportComponent — report breakdown / failed delivery with exception type and description

- IMPORTANT: All agent portal components must be fully responsive — designed for 375px mobile-first viewport

# 7. DEVOPS, CI/CD & TESTING

PHASE 13 DevOps — Docker & GitHub Actions ⏱ Days 81–86

### 13.1 Multi-Stage Dockerfiles

- Create Dockerfile for each service using 2-stage build:

  - Stage 1 (Build): FROM mcr.microsoft.com/dotnet/sdk:10.0 — restore, build, publish -c Release

  - Stage 2 (Runtime): FROM mcr.microsoft.com/dotnet/aspnet:10.0 — copy only published binary (~150MB vs ~800MB SDK)

- EXPOSE 8080, ENV ASPNETCORE_URLS=http://+:8080

### 13.2 GitHub Actions Pipeline — 7 Stages

| # | Stage | Tool | Failure Behavior |
| --- | --- | --- | --- |
| 1 | Checkout | actions/checkout@v4 | Hard stop |
| 2 | Setup | actions/setup-dotnet@v4 (pin to .NET 10) | Hard stop |
| 3 | Restore & Build | dotnet restore + dotnet build -c Release | Hard stop — compilation errors block pipeline |
| 4 | Unit Tests | dotnet test + Coverlet code coverage | Hard stop — any failing test blocks deployment |
| 5 | SonarQube | dotnet-sonarscanner → SonarCloud | Hard stop if coverage < 80% or critical bugs found |
| 6 | Docker Build | docker build -t {service}:{git-sha} . | Hard stop — broken Dockerfile fails pipeline |
| 7 | Docker Push | ghcr.io (GitHub Container Registry) | Hard stop — failed push prevents deployment |

### 13.3 Health Checks — Every Service

- Register in Program.cs: AddSqlServer, AddRedis, AddRabbitMQ health checks

- Map to GET /health using Microsoft.Extensions.Diagnostics.HealthChecks

- Return JSON with per-dependency status (Healthy/Degraded/Unhealthy)

- Gateway aggregates all 6 health endpoints at GET /gateway/health

- Admin Angular portal polls every 60 seconds → Green/Amber/Red indicator per service

PHASE 14 Testing Strategy ⏱ Days 87–94

### 14.1 Unit Tests (> 80% coverage on Application + Domain layers)

- Test domain entities: Order.TransitionTo() — test all invalid transitions throw InvalidOrderStateException

- Test command handlers with mocked IOrderRepository, IOutboxRepository, ICacheService

- Test FluentValidation rules — valid and invalid inputs for all validators

- Test MediatR pipeline behaviors individually (ValidationBehavior, IdempotencyBehavior, CachingBehavior)

- Test Saga compensation logic — verify all 4 services receive AgentAssignmentFailed and compensate correctly

### 14.2 Integration Tests (Microsoft.AspNetCore.Mvc.Testing)

- Full controller → MediatR pipeline → real EF Core → SQL Server LocalDB

- RabbitMQ and Redis: in-memory test doubles for integration tests

- Critical: test CreateOrderCommand with duplicate Idempotency-Key → assert exactly one Order in DB, one OutboxMessage, same response returned

### 14.3 Consumer Tests (RabbitMQ Idempotency)

- For each of the 14 event consumer handlers: fabricate message → call consumer twice with same MessageId → assert business logic executed exactly once

- Verify Redis consumed:{messageId} key is set after first processing

- Verify second call returns early (acks message without processing)

### 14.4 Critical Test Cases — Outbox Pattern

- Test 1: RabbitMQ unavailable at commit time → OutboxMessage Status = Pending → broker recovers → exactly one message consumed

- Test 2: OutboxPollerJob crashes after publish but before marking Published → re-poll → consumer idempotency prevents duplicate processing

- Test 3: RetryCount reaches 3 → message moves to DeadOutboxMessages → Admin portal DLQ counter increments

# 8. COMPLETE BUILD TIMELINE

| Phase | Name | Key Deliverables | Days |
| --- | --- | --- | --- |
| 1 | Foundation & Solution Setup | Solution structure, Docker Compose, 6 service projects in Clean Architecture layout | 1–4 |
| 2 | Shared Patterns & Infrastructure | All 6 MediatR pipeline behaviors, Outbox infrastructure, Idempotency, RabbitMQ topology, Redis service, Ocelot Gateway | 5–10 |
| 3 | Identity & Auth Service | JWT auth, dealer registration flow, OTP reset, admin approval workflow, refresh token rotation | 11–16 |
| 4 | Catalog & Inventory Service | CQRS with Redis cache, soft-lock stock, all cache invalidation patterns, Notify Me subscriptions | 17–22 |
| 5 | Order Service | State machine, CQRS Core, Outbox publishing, credit hold flow, snapshot pricing, return requests | 23–30 |
| 6 | Logistics & Tracking Service | GPS tracking via Redis, Saga participation, SlaMonitorJob (Hangfire), agent assignment, DLQ handling | 31–37 |
| 7 | Payment & Invoice Service | Credit check endpoint, QuestPDF GST invoice, financial idempotency, IGST/CGST+SGST logic | 38–43 |
| 8 | Notification Service | All 14 event consumers, Scriban template rendering, SMTP/SendGrid integration, notification audit log | 44–48 |
| 9 | Angular Workspace & Core | Project setup, all interceptors, shared components, auth guard, Angular Material theme | 49–52 |
| 10 | Dealer Portal | NgRx store (4 slices), product catalog, order placement, live GPS tracking, invoice download | 53–62 |
| 11 | Admin Portal | Chart.js dashboard, dealer management, template editor, DLQ monitor, service health dashboard | 63–72 |
| 12 | Warehouse + Logistics + Agent Portals | All 3 remaining portals including mobile-first Agent portal with Geolocation API | 73–80 |
| 13 | DevOps & CI/CD | Multi-stage Dockerfiles, GitHub Actions 7-stage pipeline, SonarQube quality gate, health checks | 81–86 |
| 14 | Testing | Unit tests (> 80% coverage), integration tests, consumer idempotency tests, E2E smoke tests | 87–94 |
| 15 | Buffer & Polish | Bug fixes from testing, performance profiling, Swagger documentation review, final Docker Compose validation | 95–100 |

# 9. COMPLETE API REFERENCE

## Identity Service (Port 8001)

| Endpoint | Auth | Response | Notes |
| --- | --- | --- | --- |
| POST /api/auth/register | Public | 201 Created | Validates GST uniqueness, email uniqueness. Creates Pending user |
| POST /api/auth/login | Public | 200 + JWT | Returns accessToken (15 min) + refresh cookie (7 day) |
| POST /api/auth/refresh | Cookie | 200 + JWT | Rotates refresh token — old token revoked on use |
| POST /api/auth/forgot-password | Public | 200 OK | Sends 6-digit OTP email. 15-min validity |
| POST /api/auth/reset-password | Public | 200 OK | Validates OTP hash, updates PasswordHash |
| POST /api/auth/logout | Bearer JWT | 204 | Revokes current JWT jti in Redis revoked:tokens set |
| GET /api/admin/dealers | Admin | 200 Paged | Query: page, pageSize, status, searchTerm |
| PUT /api/admin/dealers/{id}/approve | Admin | 200 OK | Sets Active, triggers DealerApproved event → welcome email |
| PUT /api/admin/dealers/{id}/credit-limit | Admin | 200 OK | Updates CreditLimit in PaymentDB via internal REST |

## Catalog Service (Port 8002)

| Endpoint | Auth | Response | Notes |
| --- | --- | --- | --- |
| GET /api/products | Dealer¦Admin | 200 Paged | CQRS Query — Redis cache-first (5 min TTL). Filters: page, pageSize, categoryId, searchTerm, inStockOnly |
| GET /api/products/{id} | Dealer¦Admin | 200 Detail | Redis cache-first. Full product with stock breakdown |
| GET /api/products/search | Dealer¦Admin | 200 List | Min 2 chars. Redis cached by SHA256 of query (2 min TTL) |
| POST /api/products | Admin | 201 Created | Invalidates all catalog cache keys on success |
| POST /api/products/{id}/notify-me | Dealer | 201 Created | Creates StockSubscription. Dealer gets email on restock |
| GET /api/inventory/stock-levels | Admin¦Warehouse | 200 List | Real-time — bypasses Redis. Direct SQL query |
| POST /api/inventory/restock | Admin¦Warehouse | 200 OK | Increments TotalStock → triggers Notify Me emails to subscribers |

## Order Service (Port 8003)

| Endpoint | Auth | Response | Notes |
| --- | --- | --- | --- |
| POST /api/orders | Dealer | 201 Created | REQUIRES Idempotency-Key header. Returns OrderId + OrderNumber |
| GET /api/orders | Dealer¦Admin | 200 Paged | Redis cache-first (60s). EF Core global filter: Dealer sees only own orders |
| GET /api/orders/{id} | Dealer¦Admin¦Warehouse | 200 Detail | Full order with OrderLines + StatusHistory |
| PUT /api/orders/{id}/approve | Admin | 200 OK | OnHold → Processing. Requires Idempotency-Key |
| PUT /api/orders/{id}/cancel | Dealer¦Admin | 200 OK | Validates cancellation window. Publishes OrderCancelled |
| PUT /api/orders/{id}/ready-for-dispatch | Warehouse | 200 OK | Processing → ReadyForDispatch. Triggers Dispatch Saga chain |
| POST /api/orders/{id}/returns | Dealer | 201 Created | Within 48h of delivery. Body: { reason, photoUrl? } |
| PUT /api/orders/{id}/returns/{rId}/approve | Warehouse¦Admin | 200 OK | Triggers stock reinstatement + subscriber notifications |

## Logistics Service (Port 8004)  ·  Payment Service (Port 8005)

| Endpoint | Auth | Response | Notes |
| --- | --- | --- | --- |
| POST /api/logistics/assign-agent | Logistics | 200 OK | Triggers Saga Step 1. Body: { orderId, agentId, vehicleId } |
| GET /api/logistics/tracking/{orderId} | Dealer¦Admin¦Logistics | 200 Tracking | Latest GPS from Redis (< 5ms) + full history from SQL |
| PUT /api/logistics/status/{orderId} | Agent | 200 OK | Updates GPS: writes to SQL (history) + Redis (latest). No SQL per ping |
| POST /api/logistics/exceptions/{orderId} | Agent | 201 Created | Reports breakdown/failed delivery. Publishes DeliveryException event |
| GET /api/logistics/sla/at-risk | Admin¦Logistics | 200 List | All InTransit orders with < 20% SLA window remaining |
| GET /api/payment/dealers/{id}/credit-check?amount=N | Internal | 200 CreditCheckResult | Synchronous credit check. Called by Order Service before order placement |
| GET /api/payment/invoices/{id}/download | Admin¦Dealer | 200 PDF | Returns PDF binary. Content-Type: application/pdf |
| GET /gateway/health | Admin | 200 HealthReport | Aggregated health from all 6 services. Green/Amber/Red per service |

# 10. PERFORMANCE TARGETS & ARCHITECTURE DECISIONS

## 10.1 Performance Benchmarks

| Target Area | Benchmark | How Achieved |
| --- | --- | --- |
| API Gateway Routing Overhead | < 5 ms | Ocelot in-process routing with Redis revocation check |
| Catalog Read — Redis Cache Hit | < 20 ms P99 | Redis 7.4 with StackExchange.Redis + pre-warmed cache on startup |
| Order Placement (Command + Outbox) | < 200 ms end-to-end | Single EF Core transaction + synchronous credit check via REST |
| RabbitMQ Event Delivery | Guaranteed | Outbox Pattern + Publisher Confirms — no silent drops |
| Live Tracking Refresh | 30-second GPS cycle | Angular RxJS interval + Redis read (< 5ms) — no SQL per read |
| Notification Email Delivery | < 2 minutes from event | Hangfire Outbox poller (2s) + SendGrid async delivery |
| GST Invoice PDF Generation | < 3 seconds | QuestPDF declarative layout — synchronous generation on OrderDelivered |
| SLA Breach Detection Interval | Every 5 minutes | Hangfire SlaMonitorJob recurring job — SQL query with index on Status |
| Cache Warm-Up on Service Start | Zero cold-start penalty | IHostedService pre-populates top 5 catalog pages + active orders on deploy |

## 10.2 Critical Architecture Decisions

| Decision | Justification |
| --- | --- |
| Database per Microservice | No service connects to another's DB. Schema evolves independently. Prevents shared-database anti-pattern that creates tight coupling |
| Snapshot Pricing in OrderLines | Admin updating product price must NOT retroactively change historical invoices — breaks GST filings. ProductName + SKU + UnitPrice frozen at order time |
| Redis Soft-Lock TTL (no cleanup job) | 30-minute auto-expire releases stuck reservations (e.g., OnHold orders) without any scheduled cleanup service. TTL expiry IS the business logic |
| Choreography Saga (not Orchestration) | Each service already knows its domain responsibility. A central orchestrator is a new service, new single point of failure, new deployment dependency — no business value at current scale |
| GPS in Redis only (no SQL per ping) | An agent updates GPS every 30 seconds. SQL writes at that frequency would be catastrophic — Redis O(1) writes handle this trivially. TrackingEvent SQL rows are written only on status transitions |
| Sync Credit Check (not async) | Real-time financial decision — cannot be deferred. Dealer is waiting on the HTTP response to know if order is placed or held |
| EF Core Global Query Filters | Defense-in-depth — even if a query handler accidentally omits WHERE DealerId = X, the global filter ensures data isolation. Admin bypasses via null DealerId in ICurrentUser |

# 11. COMMON PITFALLS TO AVOID

| Pitfall | Correct Approach |
| --- | --- |
| Calling RabbitMQ directly from command handler | ALWAYS write OutboxMessage in the same EF Core transaction as the business entity. Never call RabbitMQ from a handler — this is the entire point of the Outbox Pattern |
| Generating Idempotency-Key on button click | Generate UUID v4 in Angular on ngOnInit (form open), NOT on button click. Multiple clicks send the same key — backend returns cached response |
| Storing GPS in SQL on every agent ping | Only store GPS in Redis for live reads. INSERT TrackingEvent to SQL only on status transitions (Picked Up, In Transit, Delivered) — not every 30-second coordinate update |
| Cross-service SQL foreign keys | DealerId in OrderDB is a reference-by-value GUID — NOT an SQL FK to IdentityDB. Cross-service relationships are maintained through shared GUIDs, not database-level constraints |
| Updating OrderLine pricing after placement | OrderLine.UnitPrice is a snapshot — never updated. If product price changes, existing orders retain the original price. This is legally required for GST compliance |
| Storing secrets in docker-compose.yml | Use .env file locally, GitHub Actions Secrets for CI/CD. Connection strings, JWT secret, SMTP credentials NEVER in source control |
| Running SQL queries on dashboard refresh | All dashboard data must come from Redis read models. Event consumers update Redis after updating SQL. Angular dashboards hit Redis, never SQL directly |
| Using localStorage in Angular for tokens | Store access token in memory (Angular service). Use HTTP-only cookie for refresh token. localStorage is vulnerable to XSS |

# 12. QUICK-START CHECKLIST

Use this checklist to track your build progress. Check off each item as you complete it.

## Backend Checklist

- Solution structure created — 6 services × 4 projects + SharedKernel

- Docker Compose running — SQL Server, RabbitMQ, Redis all healthy

- All 6 MediatR pipeline behaviors implemented and unit-tested

- Outbox Pattern infrastructure — OutboxMessage entity, OutboxPollerJob, DeadOutboxMessages

- Idempotency — HTTP middleware (Redis, 24h TTL) + RabbitMQ consumer check (SETNX, 48h)

- RabbitMQ topology — Topic Exchange, all durable queues, all DLX bindings declared

- Ocelot Gateway — JWT validation, role injection, rate limiting, health aggregation

- Identity Service — registration, JWT issuance, refresh rotation, OTP reset, admin approval

- Catalog Service — CQRS with Redis cache, soft-lock (TTL 30 min), Notify Me, all 5 Redis key patterns

- Order Service — state machine (10 statuses), snapshot pricing, credit hold, Outbox publishing

- Logistics Service — GPS → Redis (no SQL per ping), Saga participation, SlaMonitorJob

- Payment Service — credit check endpoint, QuestPDF GST invoice, financial idempotency

- Notification Service — all 14 event consumers, Scriban templates, SMTP/SendGrid integration

## Frontend Checklist

- Angular workspace — standalone components, 5 lazy-loaded feature modules, Angular Material

- Core module — all 5 interceptors (JWT, error, idempotency, correlation-id), auth guard

- Shared components — DataTable, StatusBadge, ConfirmDialog, Toast, OrderTimeline

- NgRx store — 4 slices for Dealer portal (catalog, orders, auth, ui)

- Dealer Portal — product catalog, order placement with idempotency, live GPS tracking (30s poll), invoice download

- Admin Portal — Chart.js dashboard, dealer management, template editor, DLQ monitor, service health

- Warehouse Portal — order queue (10s refresh), restock form, returns processing

- Logistics Portal — dispatch queue, fleet management, SLA-at-risk view

- Agent Portal — mobile-first responsive, GPS capture via Geolocation API

## DevOps & Quality Checklist

- Multi-stage Dockerfiles for all 6 services — runtime image < 150MB

- GitHub Actions pipeline — 7 stages with SonarQube quality gate

- Health checks on all services — GET /health with SQL, Redis, RabbitMQ checks

- Unit test coverage > 80% on Application + Domain layers

- Consumer idempotency tests — all 14 event types tested for duplicate handling

- E2E smoke tests on docker-compose stack — critical happy path per role

Enterprise B2B Supply Chain Platform — Complete Build Roadmap

.NET 10 · Angular 19 · SQL Server 2022 · RabbitMQ 4.1 · Redis 7.4 · Docker · Clean Architecture · CQRS · Saga · Outbox